## Slide 1
Virtual Koç University Campus Tour
Mid-Project Progress Presentation
Alperen Kars & Uğur Öner
COMP 410 — Computer Graphics | Spring 2026 | Yücel Yemez

## Slide 2
Motivation
[ Koç University aerial photo ]
🏗 Interactive 3D Exploration
Navigate a real-scale campus model in first-person view
📍 Real Geographic Data
Building footprints sourced from OpenStreetMap
💡 Learn Core Graphics
Shaders, lighting, textures, camera— built from scratch in OpenGL

## Slide 3
Technical Approach
OSM Data
Building footprints & positions
▶
C++ / OpenGL 4.1
Core rendering engine
▶
GLSL 410
Vertex & fragment shaders
▶
Phong Shading
Ambient + diffuse + specular
▶
First-Person Camera
WASD + mouse navigation
12
Buildings
410
GLSL Version
~430
Lines of C++
Blinn-Phong
Shading Model
60 FPS
Target
Libraries:
GLFW
GLEW
GLM
stb_image

## Slide 4
Current Progress
[ Screenshot: campus overview ]
[ Screenshot: close-up view ]
✓ 12 buildings from real OSM data
✓ First-person WASD + mouse navigation
✓ Phong shading with directional sunlight
✓ Ground plane & sky background

## Slide 5
Roadmap
Mar 9
Proposal Submitted
Apr 13
Mid Progress (today)
Late Apr
Textures & Skybox
Mid May
Collision & Labels
End May
Final Demo & Report
Texture Mapping
Facade photos on building walls
Skybox
HDR environment cubemap
Collision Detection
AABB bounds per building
Building Labels
On-screen text identifiers
Improved Geometry
L-shapes, roofs, detailed footprints
Paths & Roads
Walkways between buildings

## Slide 6
Live Demo
First-person walkthrough of the campus scene
Thank you
Alperen Kars & Uğur Öner | COMP 410